Quant Trading Platform

Living Implementation Roadmap

Last Updated: April 11, 2026  |  Personal Use  |  Budget: $0

# 📊 Implementation Dashboard

High-level progress across all work streams

| Quick Wins | ██████████ | 6/6 (100%) |
| --- | --- | --- |
| Code Audit Fixes | ██░░░░░░░░ | 4/17 (24%) |
| Quant Features | ██████████ | 15/15 (100%) |
| Roadmap Tasks | ██████████ | 20/20 (100%) |

Status key:

| Not Started | In Progress | Completed |
| --- | --- | --- |

# ⚡ Quick Wins

Six fixes under 20 minutes each — start here

| ID | Task | Effort | Priority | Status |
| --- | --- | --- | --- | --- |
| QW-1 | Add .streamlit/secrets.toml to .gitignore | 5 min | High | Completed |
| QW-2 | Pin dependencies: pip freeze > requirements.txt | 5 min | High | Completed |
| QW-3 | Add ticker regex validation in app.py | 15 min | Medium | Completed |
| QW-4 | Replace bare except with specific Exception types | 15 min | Medium | Completed |
| QW-5 | Extract duplicate RSI calc into indicators.py | 20 min | Medium | Completed |
| QW-6 | Consolidate load_dotenv() to config.py only | 10 min | Low | Completed |

# 🔍 Code Audit Findings

23 findings across 16 files — track remediation status

## Security Findings (6)

| ID | Severity | File | Finding | Fix | Status |
| --- | --- | --- | --- | --- | --- |
| S-01 | High | config.py | Secrets in .env not gitignored | Add .streamlit/secrets.toml + .env to .gitignore | Not Started |
| S-02 | High | data/db.py | check_same_thread=False on shared SQLite conn | Use thread-local connections or connection pool | Not Started |
| S-03 | Medium | app.py | No input validation on ticker symbol | Regex whitelist [A-Z]{1,5}(-[A-Z]+)? | Completed |
| S-04 | Medium | broker/paper_trader.py | No rate-limiting on buy/sell calls | Add per-session call counter guard | Not Started |
| S-05 | Medium | scheduler/alerts.py | Notification fires synchronously in main thread | Move plyer.notification to background thread | Not Started |
| S-06 | Medium | data/fetcher.py | yfinance network call with no timeout | Add requests Session with timeout=10 | Not Started |

## Maintenance Findings (11 + 6 security = 17 total open)

| ID | Severity | File | Finding | Fix | Status |
| --- | --- | --- | --- | --- | --- |
| M-01 | Medium | data/db.py + config.py | load_dotenv() called in 2 places | Remove from db.py; keep in config.py only | Completed |
| M-02 | Medium | app.py + screener.py + alerts | RSI calc duplicated in 3 modules | Single compute_rsi() in indicators.py | Completed |
| M-03 | Medium | requirements.txt | No version pins | pip freeze > requirements.txt | Completed |
| M-04 | Medium | app.py | 1,112-line monolith | Split into pages/ or tabs/ subdirectory | Not Started |
| M-05 | Medium | *.py (multiple) | bare except: clauses | Catch specific exceptions; log tracebacks | Not Started |
| M-06 | Low | backtester/engine.py | No unit tests for strategies | pytest fixtures with synthetic OHLCV data | Not Started |
| M-07 | Low | data/fetcher.py | TTL constants hard-coded | Move to config.py / env vars | Not Started |
| M-08 | Low | screener/screener.py | UNIVERSE list not configurable | Load from JSON/YAML config file | Not Started |
| M-09 | Low | broker/paper_trader.py | No portfolio P&L chart | Add equity-curve plot using stored trade history | Not Started |
| M-10 | Low | app.py | No logging — only print() | import logging; structured log to file | Not Started |
| M-11 | Low | run.sh | No health-check / auto-restart | Wrap in while-loop or use supervisord | Not Started |

# 📈 Quant Feature Backlog

15 planned features across 4 domains

## Risk Management

| ID | Feature | Effort | Impact | Phase | Status |
| --- | --- | --- | --- | --- | --- |
| F-01 | Value at Risk (VaR) — Historical & Parametric | Medium | High | Phase 2 | Completed |
| F-02 | Kelly Criterion Position Sizing | Low | High | Phase 2 | Completed |
| F-03 | Max Drawdown Controls & Circuit Breakers | Low | High | Phase 1 | Completed |
| F-04 | Portfolio Correlation Matrix | Low | Medium | Phase 2 | Completed |
| F-05 | Dynamic Stop-Loss (ATR-based) | Low | High | Phase 1 | Completed |
| F-06 | Sharpe / Sortino / Calmar Ratios | Low | Medium | Phase 1 | Completed |

## Strategy Engine

| ID | Feature | Effort | Impact | Phase | Status |
| --- | --- | --- | --- | --- | --- |
| F-07 | Pairs Trading (Cointegration) | High | High | Phase 2 | Completed |
| F-08 | Momentum / Trend-Following Strategy | Medium | High | Phase 2 | Completed |
| F-09 | Walk-Forward Backtesting | Medium | High | Phase 2 | Completed |
| F-10 | Monte Carlo Simulation | Medium | Medium | Phase 2 | Completed |

## Data Intelligence

| ID | Feature | Effort | Impact | Phase | Status |
| --- | --- | --- | --- | --- | --- |
| F-11 | News Sentiment (FinBERT / VADER) | High | Medium | Phase 3 | Completed |
| F-12 | Earnings Calendar & Event Risk | Medium | Medium | Phase 2 | Completed |

## Portfolio Execution

| ID | Feature | Effort | Impact | Phase | Status |
| --- | --- | --- | --- | --- | --- |
| F-13 | Markowitz Mean-Variance Optimization | Medium | High | Phase 2 | Completed |
| F-14 | Alpaca Live Trading Integration | High | High | Phase 3 | Completed |
| F-15 | Slippage & Commission Modelling | Low | Medium | Phase 2 | Completed |

# 🗓 90-Day Roadmap

Three phases from hardening to live trading

## Harden (Weeks 1–4) — Security, tests, refactor

| ID | Week | Task | Status |
| --- | --- | --- | --- |
| R-01 | Wk 1-2 | Run Quick Wins QW-1 through QW-6 | Completed |
| R-02 | Wk 1-2 | Set up pytest + CI (GitHub Actions or local) | Completed |
| R-03 | Wk 1-2 | Add structured logging (logging module) | Completed |
| R-04 | Wk 3-4 | Refactor app.py into pages/ subdirectory | Completed |
| R-05 | Wk 3-4 | Implement Sharpe/Sortino/Calmar ratios (F-06) | Completed |
| R-06 | Wk 3-4 | Add ATR-based stop-loss to backtester (F-05) | Completed |
| R-07 | Wk 3-4 | Max drawdown circuit breaker in paper trader | Completed |

## Expand (Weeks 5–8) — Risk module, advanced strategies, portfolio optimization

| ID | Week | Task | Status |
| --- | --- | --- | --- |
| R-08 | Wk 5-6 | Value at Risk module (F-01) | Completed |
| R-09 | Wk 5-6 | Kelly Criterion position sizing (F-02) | Completed |
| R-10 | Wk 5-6 | Correlation matrix heatmap (F-04) | Completed |
| R-11 | Wk 7-8 | Walk-forward backtesting engine (F-09) | Completed |
| R-12 | Wk 7-8 | Monte Carlo simulation overlay (F-10) | Completed |
| R-13 | Wk 7-8 | Earnings calendar widget (F-12) | Completed |
| R-14 | Wk 7-8 | Portfolio optimization (Markowitz) (F-13) | Completed |

## Live (Weeks 9–12) — Alpaca integration, deployment, sentiment

| ID | Week | Task | Status |
| --- | --- | --- | --- |
| R-15 | Wk 9-10 | Momentum / trend-following strategy (F-08) | Completed |
| R-16 | Wk 9-10 | Pairs trading (cointegration) (F-07) | Completed |
| R-17 | Wk 11-12 | Alpaca paper → live bridge (F-14) | Completed |
| R-18 | Wk 11-12 | Slippage & commission modelling (F-15) | Completed |
| R-19 | Wk 11-12 | News sentiment pipeline (F-11) | Completed |
| R-20 | Wk 11-12 | Deploy to cloud / VPS with supervisord | Completed |

# 📋 Master Tracker

All items in one view — update Status column as you go

| ID | Category | Item | Phase | Priority | Status |
| --- | --- | --- | --- | --- | --- |
| QW-1 | Quick Win | Add .streamlit/secrets.toml to .gitignore | Now | High | Completed |
| QW-2 | Quick Win | Pin dependencies: pip freeze > requirements.txt | Now | High | Completed |
| QW-3 | Quick Win | Add ticker regex validation in app.py | Now | Medium | Completed |
| QW-4 | Quick Win | Replace bare except with specific Exception types | Now | Medium | Completed |
| QW-5 | Quick Win | Extract duplicate RSI calc into indicators.py | Now | Medium | Completed |
| QW-6 | Quick Win | Consolidate load_dotenv() to config.py only | Now | Low | Completed |
| S-01 | Security | Secrets in .env not gitignored | Phase 1 | High | Not Started |
| S-02 | Security | check_same_thread=False on shared SQLite conn | Phase 1 | High | Not Started |
| S-03 | Security | No input validation on ticker symbol | Phase 1 | Medium | Completed |
| S-04 | Security | No rate-limiting on buy/sell calls | Phase 1 | Medium | Not Started |
| S-05 | Security | Notification fires synchronously in main thread | Phase 1 | Medium | Not Started |
| S-06 | Security | yfinance network call with no timeout | Phase 1 | Medium | Not Started |
| M-01 | Maintenance | load_dotenv() called in 2 places | Phase 1 | Medium | Completed |
| M-02 | Maintenance | RSI calc duplicated in 3 modules | Phase 1 | Medium | Completed |
| M-03 | Maintenance | No version pins | Phase 1 | Medium | Completed |
| M-04 | Maintenance | 1,112-line monolith | Phase 1 | Medium | Not Started |
| M-05 | Maintenance | bare except: clauses | Phase 1 | Medium | Not Started |
| M-06 | Maintenance | No unit tests for strategies | Phase 1 | Low | Not Started |
| M-07 | Maintenance | TTL constants hard-coded | Phase 1 | Low | Not Started |
| M-08 | Maintenance | UNIVERSE list not configurable | Phase 1 | Low | Not Started |
| M-09 | Maintenance | No portfolio P&L chart | Phase 1 | Low | Not Started |
| M-10 | Maintenance | No logging — only print() | Phase 1 | Low | Not Started |
| M-11 | Maintenance | No health-check / auto-restart | Phase 1 | Low | Not Started |
| F-01 | Feature | Value at Risk (VaR) — Historical & Parametric | Phase 2 | High | Completed |
| F-02 | Feature | Kelly Criterion Position Sizing | Phase 2 | High | Completed |
| F-03 | Feature | Max Drawdown Controls & Circuit Breakers | Phase 1 | High | Completed |
| F-04 | Feature | Portfolio Correlation Matrix | Phase 2 | Medium | Completed |
| F-05 | Feature | Dynamic Stop-Loss (ATR-based) | Phase 1 | High | Completed |
| F-06 | Feature | Sharpe / Sortino / Calmar Ratios | Phase 1 | Medium | Completed |
| F-07 | Feature | Pairs Trading (Cointegration) | Phase 2 | High | Completed |
| F-08 | Feature | Momentum / Trend-Following Strategy | Phase 2 | High | Completed |
| F-09 | Feature | Walk-Forward Backtesting | Phase 2 | High | Completed |
| F-10 | Feature | Monte Carlo Simulation | Phase 2 | Medium | Completed |
| F-11 | Feature | News Sentiment (FinBERT / VADER) | Phase 3 | Medium | Completed |
| F-12 | Feature | Earnings Calendar & Event Risk | Phase 2 | Medium | Completed |
| F-13 | Feature | Markowitz Mean-Variance Optimization | Phase 2 | High | Completed |
| F-14 | Feature | Alpaca Live Trading Integration | Phase 3 | High | Completed |
| F-15 | Feature | Slippage & Commission Modelling | Phase 2 | Medium | Completed |
| R-01 | Roadmap | Run Quick Wins QW-1 through QW-6 | Phase 1 | - | Completed |
| R-02 | Roadmap | Set up pytest + CI (GitHub Actions or local) | Phase 1 | - | Completed |
| R-03 | Roadmap | Add structured logging (logging module) | Phase 1 | - | Completed |
| R-04 | Roadmap | Refactor app.py into pages/ subdirectory | Phase 1 | - | Completed |
| R-05 | Roadmap | Implement Sharpe/Sortino/Calmar ratios (F-06) | Phase 1 | - | Completed |
| R-06 | Roadmap | Add ATR-based stop-loss to backtester (F-05) | Phase 1 | - | Completed |
| R-07 | Roadmap | Max drawdown circuit breaker in paper trader | Phase 1 | - | Completed |
| R-08 | Roadmap | Value at Risk module (F-01) | Phase 2 | - | Completed |
| R-09 | Roadmap | Kelly Criterion position sizing (F-02) | Phase 2 | - | Completed |
| R-10 | Roadmap | Correlation matrix heatmap (F-04) | Phase 2 | - | Completed |
| R-11 | Roadmap | Walk-forward backtesting engine (F-09) | Phase 2 | - | Completed |
| R-12 | Roadmap | Monte Carlo simulation overlay (F-10) | Phase 2 | - | Completed |
| R-13 | Roadmap | Earnings calendar widget (F-12) | Phase 2 | - | Completed |
| R-14 | Roadmap | Portfolio optimization (Markowitz) (F-13) | Phase 2 | - | Completed |
| R-15 | Roadmap | Momentum / trend-following strategy (F-08) | Phase 3 | - | Completed |
| R-16 | Roadmap | Pairs trading (cointegration) (F-07) | Phase 3 | - | Completed |
| R-17 | Roadmap | Alpaca paper → live bridge (F-14) | Phase 3 | - | Completed |
| R-18 | Roadmap | Slippage & commission modelling (F-15) | Phase 3 | - | Completed |
| R-19 | Roadmap | News sentiment pipeline (F-11) | Phase 3 | - | Completed |
| R-20 | Roadmap | Deploy to cloud / VPS with supervisord | Phase 3 | - | Completed |

# 📝 Change Log

Record every update to this document here

| Date | Change | Author |
| --- | --- | --- |
| April 11, 2026 | Document created — initial roadmap, audit findings, and feature backlog. | Claude + Larry |
| April 11, 2026 | All 6 Quick Wins completed (QW-1 to QW-6): .gitignore hardened, deps pinned, ticker validation added, RSI extracted into indicators.py, load_dotenv consolidated. No import errors. | Claude + Larry |
| April 11, 2026 | R-02 completed: pytest suite added (tests/test_indicators.py, test_backtester.py, test_paper_trader.py) — 22/22 passing in 0.62s. pytest.ini configured. R-03 completed: utils/logger.py created with file+console handlers; print() calls replaced in fetcher.py, paper_trader.py, alerts.py. | Claude + Larry |
| April 11, 2026 | R-04: app.py refactored into pages/ (shared.py, chart.py, backtest.py, screener.py, portfolio.py, alerts.py) — thin orchestrator pattern. R-05: Sortino + Calmar ratios added to BacktestResult. R-06: ATR stop-loss (2x ATR) added to strategy loops. R-07: 20% drawdown circuit breaker added to paper trader buy(). 25/25 tests passing. | Claude + Larry |
| April 11, 2026 | R-08: VaR module added (risk/var.py) — Historical, Parametric, CVaR, Portfolio VaR with pure-numpy norm.ppf. R-09: Kelly Criterion sizing (risk/kelly.py) — half-Kelly capped at 25%. R-10: Correlation matrix + Plotly heatmap (risk/correlation.py). 40/40 tests passing. | Claude + Larry |
| April 11, 2026 | R-11: Walk-forward backtesting (backtester/walk_forward.py) — rolling 60-bar test windows with consistency score. R-12: Monte Carlo simulation (backtester/monte_carlo.py) — 1000-path bootstrap fan chart. R-13: Earnings calendar (data/earnings.py) — yfinance earnings dates. R-14: Markowitz optimizer (risk/markowitz.py) — 3000-portfolio Monte Carlo frontier, max-Sharpe and min-vol portfolios. 56/56 tests passing. | Claude + Larry |
| April 11, 2026 | R-15: Composite momentum strategy (strategies/momentum.py) — price+volume+RSI score, threshold crossings. R-16: Pairs trading (strategies/pairs.py) — Engle-Granger cointegration, hedge ratio, z-score signals, OU half-life. R-17: Alpaca bridge (broker/alpaca_bridge.py) — market orders, account/position queries, market clock. R-18: Slippage model (broker/execution.py) — ADV-based market impact, commission, cost drag. R-19: News sentiment (data/sentiment.py) — lexicon scorer + FinBERT fallback. R-20: supervisord deployment config + VPS README. 87/87 tests passing. | Claude + Larry |
| April 11, 2026 | TRADING_PHILOSOPHY.md created: 10-section indicator/risk/strategy guide with ASCII mind flow chart, backward use cases, and anti-patterns table. MAINTENANCE_AND_BROKERS.md created: broker comparison matrix (Alpaca done, Tradier/IBKR/Schwab/Tastytrade/ccxt planned), daily/weekly/monthly/quarterly maintenance playbook, and 11-item enhancement roadmap (regime detector, trading journal, options Greeks, real-time data, rebalancer, alerting channels, Docker, cron, coverage). | Claude + Larry |
| April 11, 2026 | Enhancement Roadmap fully implemented (P1–P4). P1-A: Market Regime Detector (analysis/regime.py) — 4-state classifier (trending_bull/bear/mean_reverting/high_vol) via SPY 200d SMA + VIX, live fetch, Kelly multiplier, Streamlit badge. P1-B: Trading Journal (journal/trading_journal.py) — SQLite auto-capture, win-rate/regime analytics, Journal tab in Streamlit. P2-A: Tradier Options Bridge (broker/tradier_bridge.py) — options chain, expiries, single-leg orders, sandbox/live modes. P2-B: ccxt Crypto Bridge (broker/ccxt_bridge.py) — 100+ exchanges, OHLCV, market orders, graceful no-op. P3-A: Options Greeks (analysis/greeks.py) — Black-Scholes, Delta/Gamma/Theta/Vega/Rho, portfolio aggregation, Newton-Raphson IV solver, pure math. P3-B: Real-Time Feed (data/realtime.py) — Alpaca WS + yfinance polling fallback, thread-safe cache, callbacks. P3-C: Portfolio Rebalancer (strategies/rebalancer.py) — RebalanceTrade dataclass, min_trade_value filter, Efficient Frontier UI section. P3-D: Alerting Channels (alerts/channels.py) — Telegram/Email/Webhook broadcast, wired into alert engine. P4-A: Docker Compose (docker-compose.yml + Dockerfile). P4-B: Monthly WF Cron (cron/monthly_wf.py) — SQLite upsert, crontab entry. P4-C: Test coverage raised from 23% → 76%+ (424 tests passing). | Claude + Larry |